## Slide 1: Glassdoor B2B Website Redesign Kickoff
October 22, 2013

## Slide 2: Agenda
Review DACI
Discuss and agree on primary goals
Discuss and agree on secondary goals
Measurement
Discuss and agree on target audiences
Timeline
Testing
FUN! - Muse Board Exercise

## Slide 3: DACI
Driver: Laura Moon
Approver: Steve Roop
Contributors:
  Tim A.* (Product)
  GW III* (UX)
  Jason* (UX)
  Allison* (Mktg – copy driver)
  Aimee* (Mktg)
  Katie Kreager (Sales)
  Mike Harness (Sales)
  Sam (PR)
  Ehren (SEO)
Informed: all Glassdoor employees
* Denotes Strong Contributor

## Slide 4: Goals of Website Redesign
Create Awareness
Clearly display the products Glassdoor offers for customers
  Current Site: too much focus on FEA, product set not laid out
Communicate Value
Clearly communicate how products solve core needs
  Current Site: not enough focus on target customer core pain
Convert
Sell products, or drive freemium uptake
  Current Site: conversions are low
Job Postings
SJP
Job Ads
Profiles
EEP
FEP
Packages
Essentials
Custom

## Slide 5: Secondary Goals
Establish Visual & Voice Brand Consistency
  Visual Design
  Imagery
  Copywriting
Improve SEO Effectiveness
  Drive improved organic traffic to site
Drive Operational Improvements
  Reduce costs of outside agencies
  Improve ability to move faster with iterations and testing
  Establish team collaboration for maximum effectiveness

## Slide 6: Measurement
How will we measure success?
Conversion (primary)
  Total Bookings from site vs. time period previous
  Bookings by product line vs. time period previous
  Freemium product uptake vs. time period previous
  Qualified leads in Salesforce for upsell
User Understanding
  Can users clearly articulate GD offerings and value (as measured through qualitative and potentially quantitative tests)
Brand Consistency
  As measured by internal team feedback
SEO Effectiveness
  As measured by organic traffic to site vs. time period previous
Operational Improvements
  Dollar amount spent
  Time to test and iterate
  Team Contentment

## Slide 7: Target Audiences
Who are the primary customers we want to target and with which products do we lead?
Segmentation (discuss)
  By Company Size (small, mid-market, enterprise)
  By Job Function (HR, Marketing/PR/Brand, Recruiting, Executive)
  By Need (Fill Job Reqs, Manage Brand, Both)
Product Hierarchy by Segment (Job Function Strawman)
  HR: Primary on Package with Secondary equal weight on 1) Job Postings and 2) Profiles
  Recruiter: Primary Job Postings, Secondary Profiles
  Marketing/PR/Brand: Primary Profiles, Secondary Job Postings

## Slide 8: Timeline
Goal: launch new site early December
Task | Time | Date
Kickoff | 0 | October 22
Design Iteration(s) | 8 days | Oct 23-Nov 1
Working Session | Internal meeting for feedback | Oct 30
User Testing R1 | 2 days | Nov 4-5
Design Iteration | 3 days | Nov 6-8
User Testing R2 | 2 days | Nov 11-12
Design Iteration Final | 2 days | Nov 13-14
Final Review | 1 day + 2 design day finalization | Nov 15, 18-19
Word Press Development & Tracking Tagging | 2 1/2 Weeks | Nov 20 – Dec 9
Launch | 0 | December 10

## Slide 9: User Testing
Goal: Test for comprehension, impact, and usability
Fast, Easy, Inexpensive but still POWERFUL!
1:1, 45 min qualitatives via WebEx
  Total of 16 interviews (8 per round) with targeted individuals who are not GD customers (yet)
  Laura will work with recruiter to schedule interviews
  Helpful if we have an in-house list from which to recruit ???
  Cost = ~$2400 with list, $1600 for recruiter and $800 incentive
  Need WebEx Account ???
  Ideal to have image mapped mockups (Fireworks?)

## Slide 10: Muse Board
Goal: Provide direction to Jay and Jason by identifying concepts we’d like to incorporate into the new site that match the brand we’d like to achieve and meet the goals of our site
Visual Design Elements
Imagery
Copy Tone/Voice
Call To Actions
Navigational Elements
Other